## Slide 1: CSE 404 – Project Management
And… CUT!

## Slide 2: Well, crap, we’re out of time
Or money. Or both.
But we made promises and need to deliver a working product
What happens next?

## Slide 3: Well, crap, we’re out of time
Or money. Or both.
But we made promises and need to deliver a working product
What happens next?
We could get more money

## Slide 4: Well, crap, we’re out of time
Or money. Or both.
But we made promises and need to deliver a working product
What happens next?
We could get more money We could build a time machine

## Slide 5: Well, crap, we’re out of time
Or money. Or both.
But we made promises and need to deliver a working product
What happens next?
We could get more money We could build a time machine Or something will have to go

## Slide 6: What do you cut?
No matter what you pick, someone is going to cry about it
Notes: Hold a free form discussion here. What criteria can you use? Did you need to do a good job identifying the MVP in order to pick something? How will you justify it? How to you minimize the impact, or take the sting out? This ties back to the stakeholder management discussion.

## Slide 7: Cutting exercise
Take the following project plan and cut 20%
  Include your justification for each cut
https://docs.google.com/spreadsheets/d/1yxpr07VBUeko3MbvPf6TlouW9xrEkUFuu-aMvlgbimI/edit?usp=sharing

## Slide 8: Cutting exercise
Take the following project plan and cut 20%
  Include your justification for each cut
Could you do this without some additional information?
What can you do to limit the cuts/features lost?
https://docs.google.com/document/d/1Ca-IEegeZPEXtlO16ocEA_XbwRiKDyjbjfNJ_96FS5A/edit?usp=sharing
Notes: Give them 5 minutes to struggle with this before advancing to the actual slide

## Slide 9: Let’s discuss
What cuts did you make, and why?
What made it easy or difficult?
Would you want to work with the documents provided? Why or why not?